February 24, 2020 – Academic Cataloging Group Notes

ATTENDING:  Amy (NDSCS), Aubrey (NMY), Ben (NDV), Drew (UND), Jasmine (NDJ), Jason (ODIN), Jenny (NDSU), Jessica (UNF), Julia (NMI), Laurie (UNE), Linda (ODIN), Liz (NBJ), Megan (ODIN), Phyllis Bratton (NDJ), Phyllis (TBI), Shari (UNW), Shelby (UND), Staci (NDI), Lynn (ODIN)

Data Cleanup:

- Questions?  Problems?  Updates? –

  - Bibs with no ADM records were cleaned up per instructions from Ex Libris.  Megan verified P2E documents and made needed adjustments.

  - How is ALMA data checking going?

    - Frustrating since the data reload was needed.

    - Spreadsheet are not terribly useful in that they are too generic and not customized for ODIN Libraries.  Will not work as an acceptance document but libraries encouraged to define their own check points.  Ex Libris testing link might be better supplemented with the power point.  Shelby will post to Basecamp requesting using the change in their preference.

    - Not everything is activated as expected – as in booking (Shelby reported and has had discussions with Ellen).

  - Primo VE links sent out February 18th.  Discovery Group meetings should be starting up soon.

    - Each library should be thinking about having at least one person representing them when these meetings start in March.

  - Problems need to be reported in Basecamp to be evaluated --- sooner rather than later.

    - If you run into issues, post to Basecamp rather than wait for when the verification forms are done.  This will give Ex Libris a chance to investigate and resolve problems ASAP.  It also provides an opportunity for other libraries to check their data for the same problem.

  - Several people have completed ALMA and Primo VE Certification – congratulations!

    - Shelby commented it was about 46 hours of videos --- if you only watched them once.

- Discussion needed on Orbis Cascade model for NZ -- Libraries should be looking for policies and procedures on how things might work for the Network Zone options.

  - When does record change from what is being worked on in OCLC?  If record is replaced in OCLC, it should replace the NZ record.

    - Shelby suggested another discussion with her contact at Orbis Cascade.

  - Generally, people felt they wanted to stay cataloging in OCLC and bring into ALMA.  What procedure does NDSU use?  The same --- OCLC and bring to ALMA.

    - NDSU already has import profiles set up.  Ex Libris Training Session on Import Profiles is on Wednesday, March 18th with follow-up discussion on Tuesday, March 24th.

    - Shelby was able to set up connection to OCLC and bring in a record.

  - Do titles in the CZ that are part of a package belong in NZ?  Once activated they will be in the IZ.  This will be another area to test thoroughly in the TEST environment.

    - Online resources purchased by state contract have been problematic.

    - Shelby has been working with Ellen on some of these issues.

- Resource sharing models – respond to the survey

    - Jason has received approximately half of the libraries responding.

New Topics:

Posted deadlines and to-dos:

Migration checklist might come in handy https://knowledge.exlibrisgroup.com/Alma/Implementation_and_Migration/Migration_Guides_and_Tutorials#Testing_Migrated_Data

Before the meeting on 2/24

- Review Booking video and docs

  - Booking Requests (7 min) https://knowledge.exlibrisgroup.com/Alma/Training/Alma_Essentials/Alma_Essentials_-_English/F_Fulfillment/04_Booking_Requests

  - Booking workflow https://knowledge.exlibrisgroup.com/Alma/Product_Documentation/010Alma_Online_Help_(English)/030Fulfillment/030Booking/010Booking_Workflow

  - Creating Booking Requests https://knowledge.exlibrisgroup.com/Alma/Product_Documentation/010Alma_Online_Help_(English)/030Fulfillment/030Booking/020Creating_Booking_Requests

- Review Digitization video and docs

  - Digitization Requests (10 min) https://knowledge.exlibrisgroup.com/Alma/Training/Alma_Essentials/Alma_Essentials_-_English/F_Fulfillment/05_Digitization_Requests

  - Digitization Processing https://knowledge.exlibrisgroup.com/Alma/Product_Documentation/010Alma_Online_Help_(English)/030Fulfillment/Resource_Requests/070Digitization_Processing

Tuesday's agenda

- Bookings Q&A and review

- Digitization Q&A and review

- Reminder - Cataloging and Working with Physical Inventory on Wed. 2/26 at 10 CST

  - Sign up here - 📢 2020 Alma Implementation Training

For the week of 3/2

- Review migrated test load data - submit questions

- Test Primo VE - submit questions

Ongoing Tasks

Post questions to Basecamp

Complete assigned trainings

Sign up for 📢 2020 Alma Implementation Training

Work towards Alma and Primo VE certification

Alma Admin Certification

Primo VE Certification

Archive completed threads in the Message Board

According to Basecamp To-Dos 00 - Key Alma-Primo VE Implementation Phase Milestones:

April 10, 2020 -- SIS load testing completed

April 22, 2020 – Authentication Configuration Complete

April 28-30, 2020 – ALMA Onsite Workshop

July 10, 2020 – Technical Freeze

July 3, 2020 – Critical 3rd party integrations completed

July 6, 2020 – Alma & Primo Certification Completed

July 24, 2020 - Fulfillment Freeze

July 12-26, 2020 – Cutover Load

July 29, 2020 – Go Live

** Keep track of any concerns/conflicts with the dates so they can be addressed by the PM team.

Problem tracking – Tracking link on ODIN website setup in progress.  Not ready yet.

==============================================================

Next Meeting:

Monday, March 2nd 2-3 pm

Submit any agenda items to Lynn.Wolf@ndus.edu (or to this list).

Meeting Connection info:

To join click on the following link:

https://us.bbcollab.com/guest/90d20ccbea9a407399fd573431fd4372

Session dial-in: 
Call in anonymously. Attendees using this PIN appear as anonymous callers in the session.

| •Dialin: | 571-392-7650 |
| --- | --- |
| • PIN: | 4111272841 |