**Primo 2023 Enhancements - Full Timeline:**

|  |  |
| --- | --- |
| **When** | **What** |
| January 28 | Deadline to submit new enhancement requests in NERS (New Enhancements Request System) for the 2023 round |
| January 29 – March 11 | The Primo Enhancements Team reviews and vets the submissions. This includes dedup’ing, rewrites for clarity, contacting submitters if needed, withdrawing if already in-product, on the Roadmap (if certain) or a bug rather than an enhancement, transferring to Alma and vice versa, and setting up the vote (6 weeks)  **Help us!** The Enhancements Team are volunteers who do this work on top of their ‘real’ jobs. When submitting requests, please keep in mind the reviewing activities noted above, and make sure to write good clear submissions. See guidelines and examples [here](https://el-una.org/working-groups/primo/) |
| March 12 – April 2 | Voting round (3 weeks)  Note: This is a longer period to allow for consideration of the full list of submissions, and avoids the Easter holiday period 7-10 April |
| April 3 – April 6 | The Enhancements Team reviews the results, and they’re sent to Ex Libris to assign development points  Note: The top 20 are requested to be pointed, per the Product Development Collaboration Agreement, but the full list of results are sent as a good opportunity for Ex Libris to see community interests |
| April 7 – June 1 | Ex Libris assigns development points and the Enhancements Team determines if a second round of voting is needed, such as if there is doubt over community preference with rejected requests or no clean alignment of assigned points for top submissions against the available points (8 weeks)  Reminder: We borrowed 5 points last year, so we have 195 for Primo in 2023 |
| June 4 – June 18 | If necessary, a second round of voting takes place on pointed requests (2 weeks), or otherwise we’ll advise of the successful accepted submissions to be delivered |
| And then? | Ex Libris delivers the accepted enhancements within one year, customarily by the next September |

**Submitting your request to the New Enhancement Request System (NERS)**

Enter your requests at: [https://ners.igelu.org](https://nam11.safelinks.protection.outlook.com/?url=https%3A%2F%2Fners.igelu.org%2F&data=04%7C01%7Cliblna%40emory.edu%7Cbae59694819248aa4ecc08d901036dc1%7Ce004fb9cb0a4424fbcd0322606d5df38%7C0%7C0%7C637541936527720911%7CUnknown%7CTWFpbGZsb3d8eyJWIjoiMC4wLjAwMDAiLCJQIjoiV2luMzIiLCJBTiI6Ik1haWwiLCJXVCI6Mn0%3D%7C1000&sdata=x8l%2Bdeb%2BX82un9qFSO%2BbfP8PapmDtsJj1wLSLXA%2BAuY%3D&reserved=0), after logging in with your IGeLU or ELUNA credentials.

See tips on submitting, including how to write a great request: <https://el-una.org/working-groups/primo/>

Note: The enhancement process for Primo as a product covers both deployment model ‘flavours’ of Primo (managed via Back Office) and Primo VE (managed via Alma).

**Why should you participate?**

See the results of past rounds from 2014 onwards: <https://igelu.org/products-and-initiatives/product-working-groups/primo/primo-enhancements/>

This log includes details of the Primo product development outcomes achieved as a result of this collaborative process between Ex Libris Primo Product Management and our active Primo community.